Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-2737 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Hinduja, Saranya Shree |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Taneesha |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Hinduja, Sheerin Farhana |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Taneesha, Saranya Shree |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Hinduja |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 1 Day | 24-09-2026 | 24-09-2026 | 20 | 24-09-2026 |
| Sprint-2 | 20 | 2 Day | 24-09-2026 | 25-09-2026 | 20 | 25-09-2026 |
| Sprint-3 | 20 | 1 Days | 26-09-2026 | 26-09-2026 | 20 | 26-09-2026 |
| Sprint-4 | 20 | 1 Days | 26-09-2026 | 26-09-2026 | 20 | 26-09-2026 |

velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

- A Burndown Chart is a graph that shows how much work is remaining over time.

- It is commonly used in Agile software development, especially in Scrum, to track the progress of a project.